📅 14-DAY CRASH BACKEND & DATABASE ROADMAP

Week 1: Setup, Database, Authentication, and Admin CRUD

Day 1 — Django & Supabase Environment Setup

- Install Python, Django, DRF, and PostgreSQL adapter (e.g., psycopg2-binary): Ensure your local Python environment is ready for Django development.

- Initialize Django Project & App: Use django-admin startproject crash_backend and python manage.py startapp core.

- Database Script Execution: Log into your Supabase dashboard and run the complete DB Code / Script (CREATE EXTENSION, CREATE TYPE, CREATE TABLE for all 8 tables) to set up your PostgreSQL schema immediately.

- Database Connection: Configure Django's settings.py to connect to your remote Supabase PostgreSQL database using the provided credentials.

- Testing/Debugging: Run python manage.py inspectdb (optional) to see if Django can read your existing Supabase tables, and run python manage.py runserver to ensure the project starts without DB errors.

- Expected Output: Django server is running locally, connected to the Supabase database, and models are mapped.

Day 2 — User Models, Serializers, and Admin Login

- Model Mapping: Create basic Django Models (models.py) for tbl_admin, tbl_users, and tbl_police_offices by mapping the SQL fields (e.g., UUID primary keys, VARCHARs).

- DRF Serializers: Define serializers (serializers.py) for these models to handle data conversion between JSON and Python objects.

- Quick Peek: class AdminSerializer(serializers.ModelSerializer): class Meta: model = tbl_admin; fields = ('username', 'email').

- Admin Login API Stub: Create a simple LoginAPIView to accept credentials. Initially, you can check credentials against a hardcoded value or a manually added test user in tbl_admin.

- Testing/Debugging: Use Postman to test the POST /api/v1/auth/login/ endpoint. Verify that a successful login returns a simple success JSON and an error returns a 401 status.

- Expected Output: Working login API endpoint stub and fully defined Django models for the main user types.

Day 3 — Admin (Police) Account Registration (CRUD: Create)

- Views & Permissions: Create a DRF ViewSet (or simple APIView) to handle Admin Page 3: Add Accounts functionality (i.e., creating entries in tbl_police_offices).

- Hashing: Ensure police account passwords are hashed correctly before saving them into the database using Django's built-in hashing tools.

- Latitude/Longitude Handling: Implement validation to ensure latitude and longitude fields are present and valid decimals.

- Testing/Debugging: Use Postman to perform a POST request to /api/v1/admin/police-offices/ with valid data. Verify the new record appears correctly in the Supabase tbl_police_offices table with a hashed password (if implemented here, or focus on office details first).

- Expected Output: Fully functional API endpoint for an Admin to register a new police office.

Day 4 — Admin (Police) Account Management (CRUD: Read & Delete)

- List API: Implement the GET method in your Police Office ViewSet to power Admin Page 4: Remove Accounts and Admin Page 5: Edit Accounts. This endpoint fetches the list of all police offices.

- Delete API: Implement the DELETE method to handle the removal of a police office/account. Ensure you use the cascading deletion property if applicable, but focus on deleting the tbl_police_offices record.

- Testing/Debugging: Use Postman to test GET /api/v1/admin/police-offices/ to ensure all data is returned. Then, test the DELETE method on a test account and confirm its absence in Supabase.

- Expected Output: Admin can view and delete existing police accounts via API.

Day 5 — Report Submission API & Initial Police Read

The logic for handling report creation must now include the Reverse Geocoding step to find the address of the incident.

- Database Schema Update: Must ensure tbl\_reports includes the new location_city and location_barangay columns.

- Service Integration: Implement the reverse_geocode service in core/services.py using the Google Maps Geocoding API key.

- User Report API (Mobile Bridge): Update ReportViewSet.perform_create to:

  - Call the reverse_geocode service using the report's latitude and longitude.

  - Save the returned location_city and location_barangay into the new columns of the tbl_reports row.

  - Stub: Continue the existing stub logic for assigning the nearest_office.

- Police Dashboard Read: Implement the first version of the Police Dashboard API (GET /reports/active/) that fetches all reports where the status is not 'Resolved' or 'Canceled'.

- Testing/Debugging: 1. Simulation: Use Postman to simulate a user creating a report with lat/lng. 2. Verification: Check the tbl_reports row in Supabase to confirm the new location_city and location_barangay fields are populated with the correct text address.

- Expected Output: Core API for submitting reports is working, and the Report entry now includes the calculated incident address.

Day 6 — Report Status Update & Realtime Preparation

- Status Update API: Create a PUT endpoint (/reports/<report_id>/status/) to allow Police to change a report's status (e.g., from 'Pending' to 'Acknowledged' or 'En Route').

- updated_at Trigger Check: Verify that updating the status automatically triggers the database function trigger_set_timestamp() to update the updated_at column in tbl_reports.

- Supabase Realtime Setup: Begin research/setup on how Django/DRF can interact with Supabase Realtime to push notifications (like new report alerts 🔔) to the Police dashboard.

- Testing/Debugging: Use Postman PUT to change a report status. Verify the change in the database and confirm the updated_at timestamp reflects the update.

- Expected Output: Police can update report status via API, and you've confirmed the DB timestamp update logic.

Day 7 — Messaging (Conversation Box) API (Revised)

- Install Nested Router: Install the necessary library for complex URL structures: pip install drf-nested-routers.

- URL Structure: Implement nested routing in core/urls.py using routers.NestedSimpleRouter to define the endpoint structure: /reports/{report\_id}/messages/.

- POST Message API (Creation): Implement the perform_create method in MessageViewSet to:

  - Retrieve the parent ID from the URL path using the specific key report_pk (as defined by the nested router setup).

  - Fetch the parent Report object using the retrieved ID.

  - Save the message, linking it using the report=report_instance object, while requiring sender_id, sender_type (e.g., 'police'), and receiver_id in the request body .

- GET Messages API (Retrieval): Implement the get_queryset method in MessageViewSet to:

  - Retrieve the parent ID using the same key, report_pk.

  - Filter the Message objects to retrieve only those linked to the specific report ID: Message.objects.filter(report_id=report_pk).

- Error Handling: Add robust exception handling by importing and raising the correct DRF exception NotFound when the parent report does not exist.

- Testing/Debugging: Use Postman to POST a message to the nested URL, and then immediately use GET on the same URL to verify the conversation history is returned correctly.

- Expected Output: Police can send and retrieve messages related to a specific report via the nested API, confirming that both POST and GET methods correctly interpret the report_pk from the URL.

Week 2: Mapping, Analytics, Media, and Deployment

Day 8 — Google Maps & QR Code API Integration (MODIFIED)

- Install QR Code Library: Install the free Python library for dynamic image generation: pip install qrcode image.

- API Key Management: Securely store your Google Maps API Key in Django's settings.py (e.g., using environment variables).

- Routing & QR Service: Modify the Python service function (GET /reports/<report_id>/route/) to handle three tasks:

  - Call the Google Maps Directions API to get the route link.

  - Use the qrcode library to generate the QR code image from the resulting Directions URL.

  - Convert the generated image (in memory, using io.BytesIO) into a Base64 encoded string for direct inclusion in the JSON response.

- Routing Endpoint: Implement the API endpoint (GET /reports/<report_id>/route/) that returns the standard route link and the new qr_code_base64 string.

- Testing/Debugging: Test the endpoint with a known report ID using Postman. CRITICAL: Verify the JSON response contains the qr_code_base64 field. Copy the Base64 string and paste it into a browser tool (like a Base64 to Image decoder) to ensure the QR code image is valid and scannable.

- Expected Output: A functional routing API that returns real-time driving directions and the dynamically generated Base64 QR code image data.

Day 9 — Checkpoint Management (CRUD)

- Database Schema Update: Must reflect the added contact_number, time_start (TIME), and time_end (TIME) columns in the tbl_checkpoints table .

- Model/Serializer Update: Updated Checkpoint Model and CheckpointSerializer to handle the new TIMEFields, which automatically validate the 24-hour format during POST requests.

- Checkpoint API: Used ModelViewSet to implement standard POST, GET, and DELETE methods for police/admin management.

- Read API: Implemented GET checkpoints/ to fetch all checkpoint data, including the associated office_name.

- Testing/Debugging: Tested POST with HH:MM:SS time strings and verified the data structure in the database.

- Expected Output: Checkpoints can be dynamically added, viewed, and removed via API.

Day 10 — Media/File Upload Handling (Revised)

- SDK Integration: Used the official supabase Python SDK to handle file uploads directly, bypassing the complexities of the S3-compatible django-storages library.

- Service Role Authentication: Configured Django to use the Supabase Service Role Key (via .env) for secure, server-side INSERT access to the Storage bucket.

- Serializer Logic: Implemented a custom create method in MediaSerializer to: read the file content , generate a UUID-based file path , call the Supabase upload() function , and store the resulting public URL in tbl_media.

- Testing: Confirmed file appearance in the Storage bucket and verified the full public URL was recorded in the database, ensuring organized file paths (/reports/{report\_id}/{file\_uuid}).

- Expected Output: The API successfully uploads the media file to Supabase Storage and records the full, public URL in the database.

Day 11 — Analytics: Top Locations and Filtering

The query logic is now simplified to query tbl_reports directly, removing the unstable join to tbl_users.

- Architectural Pivot: Logic was shifted to derive location from the incident coordinates tbl_reports instead of the user's residence tbl_users.

- Database Schema Update: tbl_reports must include location_city and location_barangay columns, populated via Reverse Geocoding.

- Top Locations API: Implemented the GET reports/summary/top-locations/ endpoint. Uses Django's QuerySet Aggregation .values(), .annotate() to efficiently calculate resolved report counts by grouping on the location_city and location_barangay fields in the tbl_reports table.

- Filtering: Added logic to process query parameters category, date_range to filter the aggregated results.

- Testing/Debugging: Successfully verified that the aggregation correctly counts incidents based on their location_city and ignores non-'Resolved' reports.

- Expected Output: API returns aggregated analytics data showing the top incident locations, ready for charting on the Police Summary page.

Day 12 — Final Data Logic & Resolved Cases (Modified)

This day completes the system's operational and optimization features.

- Resolved Cases API: Implement GET /reports/summary/resolved/ to fetch all reports where status is 'Resolved'.

- Active Checkpoints Filtering (HIGH IMPACT): Implement the logic to retrieve only the checkpoints that are currently active. This requires a database query to filter tbl_checkpoints by comparing the current server time to the time_start and time_end fields, including logic to handle overnight shifts (when time_end is earlier than texttime_start.

- Admin Active Map API: Implement the data retrieval to fetch active police offices, active case pins, and the filtered list of active checkpoint pins.

- Analytics Update Logic (CRITICAL NEW STEP): Define the process (either a function in core/views.py or a background task stub) to read the aggregated data and UPDATE or INSERT rows into the empty tbl_summary_analytics table. This process uses the pre-calculated location_city and location_barangay data from tbl_reports.

- API Contract Review: Perform a final review of all endpoints, including the qr_code_base64 field, before handing off documentation.

- Expected Output: All data-fetching APIs are finalized, and the map data shows only currently active checkpoints.

Day 12 — Final Data Logic & Resolved Cases (COMPLETE)

• Resolved Cases API: Implemented GET /reports/summary_resolved/ as an @action on ReportViewSet to fetch all status='Resolved' reports.

• Active Checkpoints Filtering (HIGH IMPACT):

- Logic: Implemented a Python loop function (get_active_checkpoints_list) to accurately calculate active shifts by comparing the server’s local wall clock (datetime.now().time()) against the naive TimeField values, correctly handling the overnight rollover when time_start > time_end.

- Endpoints: Integrated this logic into both GET /checkpoints/active/ and GET /admin/map/data/.

• Analytics Update Logic (CRITICAL NEW STEP): Implemented POST /admin/analytics/update/ (using AnalyticsUpdateAPIView) with the following safeguards:

- Concurrency Lock: Uses cache.add() to enforce a single execution stream, rejecting concurrent updates with an HTTP 409 Conflict.

- Data Integrity: Uses update_or_create() on the SummaryAnalytics model to prevent duplicate aggregation rows.

- Safety: Ensures the lock is released using a finally block to prevent deadlocks.

• API Contract Review: All endpoints, including the qr_code_base64 field, are fully implemented and verified.

• Expected Output: All data-fetching APIs are finalized, and the map now displays only currently active checkpoints.

Day 13 — Deployment Preparation & Testing

- Environment Setup: Define all necessary environment variables for production (Supabase credentials, Django Secret Key, Google Maps Key, Allowed Hosts).

- Static Files Configuration: Configure Django's settings.py for static files (CSS/JS for the Admin site) using a provider like Whitenoise or an S3 bucket (Render often simplifies this).

- Deployment Platform: Set up a free account on a hosting provider like Render or Fly.io. Configure the repository, build command, and start command for your Django app.

- Testing/Debugging: Deploy a test instance. Once live, perform a full smoke test of the live public endpoints using your web browser or Postman to ensure connectivity and basic functionality (e.g., login, submitting a test report).

- Expected Output: Backend is successfully deployed to a free hosting service.

Day 14 — Frontend Integration Readiness & Simple Test Page

- CORS Configuration: Fine-tune Django's CORS (Cross-Origin Resource Sharing) settings to allow requests from your frontend teammate's domain(s) and your mobile app.

- Simple Test Page: Create a minimal Django template page that uses a few lines of JavaScript to fetch the data from your /reports/active/ endpoint and display it in a basic HTML table. This is your definitive proof that the API works end-to-end (independent of your frontend team's progress).

- Documentation Handover: Provide your frontend team with the final Base URL, the API Endpoints Table, and a clear example of the JSON response for the three main roles (Citizen Report, Police Active Dashboard, Admin List).

- Expected Output: The simple test page successfully fetches and displays live data, confirming the API is fully functional and ready for your teammates to integrate.

ARRIVED - STATUS

AUTHENTICATION SUPABASE AUTH

SUPABASE RESEND